**MEETING REPORT**

**Team Name:** EDMS **Date of Meeting:** 19.03.2018

**Start Time:** 11:20 **End Time:** 12:25 **Meeting Location:** Club Offices Epoka

**Moderator:** Nail Spahija **Recorder:** Klevis Xhyra

**Other Members Present:** Semih Zengindemir

Kristjan Pashollari

Aldo Lisi

**Members Absent:** -

# Topics Discussed & Decisions Made:

This was group’s third meeting after the Software Engineering Project Idea was chosen.

Now that we were focused in our idea everyone had thought how to improve the idea and make it useful. The idea was

* Building an app for Epoka Dormitory that deals with dormitories issues

We met at 11:20 at Clubs Office at A building.

The team leader suggested into diving into two small groups so we could start the work since this week. The first group was me (Klevis) and Kristjan. Our duty was to deal and research about Face Recognition System that we will use at dormitory. The other group Nail,Aldo and Semih will deal with the template that we will use, will continue the tutorials of Symfony and research more about the idea. Also we discussed about Rasberry Pi to upload the code that would be executed. We had to order it since this week so it arrives in time. Also we discussed about the login part and the roles of the users. We assigned 7 roles as following : GUEST, STUDENT , ASSISTANT , DIRECTOR , TECHINICAL STAFF , FINANCE , AND THE MASTER ADMIN. Also we determined the competences of each role. Another point in discussion was the database. As Symfony works better and more easy with Doctrine we decided using Doctrine for our project. We also decided to use an alternative Github webpage Bitbucket as it was more user friendly but every material will also posted in the Github page.

# Tasks Assigned:

Klevis Kristjan - research about Face recognition and find the appropriate method in doing that.

Semih Aldo – finish the tutorials

Nail – deal with db schema

# Time, Place, and Agenda for Next Meeting:

For the next meeting we decided to have it in Office Clubs after the lesson on next Monday but it may change due to discussion on Whatsapp.